# Knowledge Dynamics

Academic Publishing, Journal & Research Platform | Antigravity Development Blueprint

Purpose: This document is a complete planning and implementation blueprint to give to Antigravity. It includes product planning, architecture, modules, database design, workflows, UI direction, security, SEO, scholarly metadata, phased development, and the master implementation prompt.

# 1. Project Vision

Knowledge Dynamics should become more than a journal website. It should be an academic publishing platform where journals, articles, researchers, projects, editorial workflows, peer review, proofreading, and publishing services can operate from one system.

Academic Journal Publishing Platform

Researcher Profile / Academic Identity Network

Research Project Directory

Article and Publication Repository

Manuscript Submission and Editorial Workflow

Peer Review Management

KD Proofreading and Academic Services

DOI-ready and ORCID-ready scholarly metadata architecture

# 2. Reference Websites

| Reference | URL | Use |
| --- | --- | --- |
| Cell | https://www.cell.com/ | Academic publisher UX, journal/article presentation |
| eBupress | https://www.ebupress.com/ | Publisher structure and service presentation |
| UAIPublisher | https://uaipublisher.com/ | Academic publisher information architecture |
| FICCO | https://www.theficco.com/ | Publisher/service presentation inspiration |
| Eureka Select | https://www.eurekaselect.com/ | Journal and article ecosystem inspiration |
| Proofreaders United | https://proofreadersunited.com/ | KD Proofreading sub-page inspiration |
| Knowledge Dynamics archive | https://knowdyn.org/index.php/hd/issue/archive | Existing journal/archive reference |

Important: These are inspiration/reference sources only. Do not copy branding, copyrighted assets, text, layouts, or proprietary UI. Create an original Knowledge Dynamics identity.

# 3. Recommended Technology Stack

| Layer | Recommended Technology | Reason |
| --- | --- | --- |
| Backend | Laravel 13 | Strong architecture, security, queues, policies, APIs |
| Language | PHP 8.3+ | Modern Laravel compatibility |
| Database | MySQL 8+ | Reliable relational data model |
| Frontend | Inertia.js + Vue 3 | Modern SPA-like UX without separate backend |
| CSS | Tailwind CSS | Fast, consistent responsive UI |
| Cache / Queue | Redis | Scalable jobs, notifications and caching |
| Search | MySQL initially | Simple first implementation; abstraction for future search engine |
| Storage | Laravel Storage | Local now, S3-compatible later |
| API | Laravel REST API /api/v1 | Future integrations |

# 4. Product Architecture

Public Website

Authentication

Researcher Network

Journal Management

Article Publishing

Manuscript Submission

Editorial Management

Peer Review

Research Projects

Publishing Services

KD Proofreading

Admin Panel

SEO and Scholarly Metadata

Notifications

Audit Logs

API and Future Integrations

# 5. Public Website Sitemap

/
├── about
├── journals
│   └── {journal-slug}
│       ├── issues
│       ├── archive
│       └── editorial-board
├── articles
│   └── {article-slug}
├── researchers
├── {username}
├── projects
│   └── {project-slug}
├── services
│   └── {service-slug}
├── proofreading
├── search
├── contact
├── login
├── register
├── submit
└── dashboard

# 6. Homepage Planning

Hero: Knowledge Dynamics - Research • Publish • Discover

Primary CTA: Explore Journals

Secondary CTA: Submit Your Research

Featured Journals

Latest Articles

Featured Researchers

Research Topics

Research Projects

Publishing Services

KD Proofreading

Why Knowledge Dynamics

Latest Research / News

Final CTA

Professional footer with policies, journals, services and contact links

# 7. Researcher Profile Concept

Every researcher can have a public academic profile. The preferred public URL format is:

knowledge-dynamics.com/{username}

Profile photo

Full name and username

Biography

Institution / affiliation

Country

Research interests

Expertise

ORCID

Google Scholar

LinkedIn

Personal website

Publications

Research projects

Articles

Co-authors

Reserve system routes such as /admin, /login, /register, /journals, /articles, /projects, /services, /search, /dashboard, and /api so they cannot be registered as usernames.

# 8. Journal Architecture

Journal
  └── Volume
       └── Issue
            └── Article
                 ├── Authors
                 ├── Affiliations
                 ├── Keywords
                 ├── References
                 ├── Files
                 └── Scholarly Metadata

Journal fields should include:

Title, slug, short title

ISSN and E-ISSN

Description

Aims and Scope

Subject areas

Publication frequency

Editorial information

Peer review policy

Publication ethics

Author guidelines

Copyright and license information

Contact information

Cover image

Status and SEO metadata

# 9. Article Architecture

Title and slug

Abstract

Keywords

Authors

Affiliations

ORCID

Corresponding author

Journal, volume, issue, pages

Article type

Submission, acceptance and publication dates

DOI

PDF and supplementary files

References

Funding

Conflict of Interest

Ethics Statement

License

Citation information

Article history and versions

SEO metadata

# 10. Manuscript Submission Workflow

Draft
  ↓
Submitted
  ↓
Initial Screening
  ↓
Editor Assigned
  ↓
Under Review
  ↓
Revision Required
  ↓
Resubmitted
  ↓
Accepted / Rejected
  ↓
Production
  ↓
Published

Journal selection

Article information

Authors and affiliations

Abstract and keywords

Manuscript upload

Supplementary files

Funding information

Conflict of interest

Ethics declaration

Final confirmation

Submission history and status log

# 11. Peer Review Workflow

Editor selects reviewer(s)

Reviewer receives assignment

Reviewer accesses confidential manuscript

Reviewer completes configurable review form

Reviewer submits recommendation

Editor reviews recommendations

Editor requests revision or makes decision

All important actions are audit logged

Accept

Minor Revision

Major Revision

Reject

Support journal-configurable review models:

Single Blind

Double Blind

Open Review

# 12. User Roles

| Role | Main Responsibility |
| --- | --- |
| Super Admin | Full system control |
| Admin | Operations and content management |
| Journal Manager | Journal setup and management |
| Editor-in-Chief | Editorial decisions |
| Managing Editor | Operational editorial workflow |
| Section Editor | Assigned manuscript handling |
| Reviewer | Peer review |
| Author | Submissions and publications |
| Researcher | Profile, projects and research identity |
| Proofreader | Proofreading service work |
| Production Editor | Publication preparation |
| Registered User | Basic account functionality |
| Guest | Public access |

# 13. Core Database Model

users
roles
permissions
researcher_profiles
researcher_interests
researcher_affiliations

journals
journal_settings
journal_editorial_members
volumes
issues

articles
article_authors
article_keywords
article_references
article_files
article_versions

manuscripts
manuscript_authors
manuscript_files
manuscript_status_history

reviewers
review_assignments
reviews

projects
project_members
project_publications

categories
keywords

services
service_requests

pages
media
seo_metadata

notifications
audit_logs
doi_records

# 14. Database Design Rules

Use proper foreign keys and indexes.

Use unique constraints for identifiers such as slug, username, DOI where appropriate.

Use soft deletes where recovery/history matters.

Keep confidential files separate from public files.

Use polymorphic relationships only where they improve maintainability.

Do not duplicate author data inside article text.

Store structured metadata rather than relying only on rich text.

Keep DOI and ORCID integration abstracted for future providers.

Record important workflow transitions in history tables.

# 15. Admin Panel

Dashboard metrics: users, researchers, journals, articles, submissions, reviews, projects, services

Users / Roles / Permissions

Researchers

Journals / Volumes / Issues

Articles

Submissions

Reviews

Projects

Services / Proofreading

Pages / Media

SEO

Notifications

Audit Logs

System Settings

# 16. Search and Discovery

Global search across articles, journals, researchers and projects

Filters by author, journal, year, subject, keyword, institution and country

Start with MySQL full-text search

Keep search behind a service layer so Meilisearch, Typesense or Elasticsearch can be added later

# 17. SEO and Scholarly Metadata

Dynamic meta title and description

Canonical URLs

Open Graph

Structured data

Breadcrumbs

XML sitemap

Robots metadata

Article, Journal, Researcher and Project SEO

DOI-ready metadata

ISSN / E-ISSN

ORCID

Affiliations

Abstract

Keywords

References

Funding

License

# 18. DOI / ORCID Strategy

Do not attempt to fake or simulate DOI or ORCID verification. Build the data architecture first, then integrate real providers later.

Allow manual ORCID entry initially.

Add ORCID OAuth/API integration later.

Allow manual DOI entry initially.

Create doi_records or equivalent abstraction.

Later connect DOI registration to Crossref or another legitimate provider.

# 19. KD Proofreading

Dedicated /proofreading page

Service explanation

Process

Request form

File upload

Customer dashboard/status

Proofreader assignment

Work status

Quality check

Completion

Submitted → Assigned → In Progress → Quality Check → Completed

# 20. Publishing Services

Manuscript Editing

Proofreading

Academic Formatting

Journal Publishing Support

Research Support

DOI / Metadata Support

Publication Consultancy

Services must be manageable from admin with title, slug, description, features, process, FAQ, CTA and SEO metadata.

# 21. Security Requirements

CSRF protection

XSS protection

SQL injection protection

Mass assignment protection

Rate limiting

Strong password hashing

Email verification

Password reset

Policies and authorization checks

Secure file upload validation

Private storage for confidential manuscripts

Audit logging

Session security

No secrets in source control

# 22. Notifications

Welcome / verification

Submission received

Editor assigned

Reviewer assigned

Review completed

Revision requested

Accepted

Rejected

Article published

Service request received

Proofreading status changed

Use Laravel notifications and queues rather than sending all emails synchronously.

# 23. Testing Plan

Unit tests

Feature tests

Authorization tests

Validation tests

File upload tests

API tests

Workflow tests

Critical end-to-end workflow to test:

Author submits → Editor assigns reviewer → Reviewer submits review → Revision → Acceptance → Production → Publication

# 24. Performance Plan

Database indexes

Eager loading to avoid N+1 queries

Redis cache

Queue background work

Image optimization

Lazy loading

Pagination

Efficient PDF/file delivery

# 25. Development Phases

| Phase | Scope | Deliverable |
| --- | --- | --- |
| 1 | Architecture, DB, auth, RBAC | Stable foundation |
| 2 | Public website, CMS, SEO | Professional public site |
| 3 | Researcher profiles and projects | Research network |
| 4 | Journals, volumes, issues, articles | Publishing core |
| 5 | Article pages, PDFs, metadata | Publication repository |
| 6 | Manuscript submission | Author workflow |
| 7 | Editorial workflow | Editor workflow |
| 8 | Peer review | Reviewer workflow |
| 9 | Proofreading and services | Service platform |
| 10 | DOI, ORCID, API | Integration layer |
| 11 | Security, performance, production | Production-ready system |

# 26. Antigravity Development Method

Inspect the existing repository before modifying anything.

Create a project architecture document.

Create ERD and database relationship specification.

Create route map.

Create role and permission matrix.

Create module dependency map.

Implement Phase 1 only.

Run migrations and tests.

Review the result.

Only then proceed to the next phase.

Never ask Antigravity to generate the entire application in one uncontrolled operation. Use the phases and approval checkpoints below.

# 27. Suggested Folder Structure

app/
├── Actions/
├── Console/
├── Enums/
├── Events/
├── Exceptions/
├── Http/
│   ├── Controllers/
│   ├── Middleware/
│   ├── Requests/
│   └── Resources/
├── Jobs/
├── Listeners/
├── Models/
├── Notifications/
├── Policies/
├── Services/
└── Support/

database/
├── factories/
├── migrations/
└── seeders/

resources/
├── js/
│   ├── Components/
│   ├── Layouts/
│   ├── Pages/
│   └── Composables/
└── css/

routes/
├── web.php
├── api.php
└── console.php

tests/
├── Feature/
└── Unit/

# 28. UI / Brand Direction

Premium academic publisher aesthetic

Clean typography

Strong hierarchy

Generous whitespace

Editorial grid

Subtle borders and restrained effects

Excellent mobile responsiveness

Professional blue/navy-oriented academic visual language, while allowing final brand colors to be selected later

Avoid excessive gradients, flashy animations and generic SaaS dashboard styling

Do not add unnecessary text or visual elements. Every component should have a clear purpose.

# 29. Production Checklist

Production .env configuration

HTTPS

Database backups

Queue worker

Scheduler

Redis

Mail service

Object/file storage

Error logging

Security headers

Rate limiting

Admin access controls

Monitoring

Sitemap

Robots

SEO verification

File permissions

Automated tests

# 30. MASTER PROMPT FOR ANTIGRAVITY

Copy the following prompt into Antigravity. The prompt is intentionally strict so the AI does not turn the project into a simple blog or generate the whole system without architectural validation.

PROJECT: KNOWLEDGE DYNAMICS
TYPE: Academic Publishing + Journal + Research Platform

You are the lead software architect and senior Laravel engineer.

Build a production-ready platform called Knowledge Dynamics.

The product is NOT a simple blog and NOT a simple corporate website.

It is intended to become:
- an academic journal publishing platform
- a researcher profile network
- a research project directory
- an article/publication repository
- a manuscript submission platform
- an editorial workflow system
- a peer review system
- a proofreading and academic services platform

TECH STACK
- Laravel 13
- PHP 8.3+
- MySQL 8+
- Inertia.js
- Vue 3
- Tailwind CSS
- Redis
- Laravel Queues
- Laravel Notifications
- REST API /api/v1

CORE MODULES
1. Authentication
2. RBAC
3. Researchers
4. Journals
5. Volumes
6. Issues
7. Articles
8. Authors
9. Affiliations
10. Keywords
11. References
12. Manuscripts
13. Editorial Workflow
14. Peer Review
15. Research Projects
16. Publishing Services
17. KD Proofreading
18. CMS
19. SEO
20. Notifications
21. Audit Logs
22. DOI-ready architecture
23. ORCID-ready architecture
24. API

IMPORTANT PRODUCT IDEA

A researcher should be able to create a public profile:

knowledge-dynamics.com/{username}

Example:
knowledge-dynamics.com/abdullah-al-mamun

A project should have:

knowledge-dynamics.com/projects/{project-slug}

An article should have:

knowledge-dynamics.com/articles/{article-slug}

A journal should have:

knowledge-dynamics.com/journals/{journal-slug}

Reserved routes must not be allowed as usernames.

JOURNAL STRUCTURE

Journal
→ Volume
→ Issue
→ Article

ARTICLE METADATA

Support:
- title
- abstract
- authors
- affiliations
- ORCID
- corresponding author
- keywords
- journal
- volume
- issue
- pages
- article type
- submission date
- acceptance date
- publication date
- DOI
- PDF
- supplementary files
- references
- funding
- conflict of interest
- ethics statement
- license
- citation information
- article history
- SEO metadata

RESEARCHER PROFILE

Support:
- profile photo
- full name
- username
- biography
- affiliation
- institution
- country
- research interests
- expertise
- ORCID
- Google Scholar
- LinkedIn
- website
- publications
- research projects
- articles
- co-authors

MANUSCRIPT WORKFLOW

Draft
→ Submitted
→ Initial Screening
→ Editor Assigned
→ Under Review
→ Revision Required
→ Resubmitted
→ Accepted / Rejected
→ Production
→ Published

PEER REVIEW

Support:
- reviewer assignment
- reviewer dashboard
- confidential manuscript access
- configurable review forms
- Accept
- Minor Revision
- Major Revision
- Reject

Support review models:
- Single Blind
- Double Blind
- Open Review

ROLES

Super Admin
Admin
Journal Manager
Editor-in-Chief
Managing Editor
Section Editor
Reviewer
Author
Researcher
Proofreader
Production Editor
Registered User
Guest

SECURITY

Implement proper:
- authorization
- policies
- validation
- CSRF protection
- XSS protection
- rate limiting
- secure file uploads
- private manuscript storage
- audit logs
- password security
- email verification

DO NOT:
- fake DOI verification
- fake ORCID verification
- expose confidential manuscripts
- hard-code role checks everywhere
- put business logic in controllers
- create unnecessary dependencies
- build the whole system in one uncontrolled step

DEVELOPMENT PROCESS

FIRST STEP ONLY:

Before writing major application code, inspect the repository and produce:

1. Architecture diagram
2. Module map
3. ERD
4. Database table specification
5. Relationship specification
6. Route map
7. Role/permission matrix
8. User workflows
9. Laravel folder architecture
10. Package/dependency recommendation
11. Security risk assessment
12. Phased implementation plan

STOP AFTER THIS ANALYSIS AND PRESENT IT FOR REVIEW.

After approval, implement Phase 1:

- Laravel foundation
- environment configuration
- database migrations
- models and relationships
- authentication
- RBAC
- policies
- base admin layout
- audit logging foundation
- tests

Then stop for review.

PHASES

Phase 1:
Architecture + Database + Authentication + RBAC

Phase 2:
Public website + CMS + SEO

Phase 3:
Researchers + Profiles + Projects

Phase 4:
Journals + Volumes + Issues + Editorial Board

Phase 5:
Articles + PDFs + References + Scholarly Metadata

Phase 6:
Manuscript Submission

Phase 7:
Editorial Workflow

Phase 8:
Peer Review

Phase 9:
Proofreading + Publishing Services

Phase 10:
DOI + ORCID + API integrations

Phase 11:
Performance + Security + Production Hardening

QUALITY STANDARD

Code must be maintainable by another professional Laravel developer.

Use:
- service classes
- actions where useful
- policies
- form requests
- events/listeners
- jobs
- notifications
- reusable Vue components
- database indexes
- automated tests

Avoid:
- giant controllers
- duplicated business logic
- duplicated Vue code
- unnecessary abstraction
- hard-coded configuration
- insecure public file URLs

The public site should look like a credible international academic publisher, inspired by the quality level of Cell, eBupress, UAIPublisher, FICCO and Eureka Select, but with a completely original Knowledge Dynamics identity.

Do not copy their design, branding or content.

FINAL RULE:

Do not generate the entire platform immediately.

Work phase-by-phase.

After every major phase:
1. run tests
2. check migrations
3. check authorization
4. check responsive UI
5. check security
6. summarize what was implemented
7. identify remaining risks
8. wait for approval before the next major phase.

# 31. Antigravity Phase-by-Phase Prompts

## Phase 1 Prompt

Implement Phase 1 only: Laravel foundation, MySQL schema, migrations, models, relationships, authentication, RBAC, policies, admin foundation, audit logs and tests. Do not build journals, articles, submission or peer review yet. After implementation, run tests and provide a concise implementation report.

## Phase 2 Prompt

Implement Phase 2 only: public Knowledge Dynamics website, responsive layout, homepage, navigation, footer, CMS/static pages, SEO foundation and reusable Vue components. Keep scholarly modules unchanged.

## Phase 3 Prompt

Implement Phase 3 only: researcher profiles, usernames, profile dashboard, research interests, affiliations, public profile pages and research projects. Enforce reserved usernames and authorization.

## Phase 4 Prompt

Implement Phase 4 only: journals, journal settings, editorial board, volumes, issues, archives and admin management. Build clean public journal pages.

## Phase 5 Prompt

Implement Phase 5 only: articles, authors, affiliations, keywords, references, files, publication metadata, article pages, citation formats and DOI-ready fields.

## Phase 6 Prompt

Implement Phase 6 only: manuscript submission workflow, author dashboard, manuscript files, validation, status history and submission notifications.

## Phase 7 Prompt

Implement Phase 7 only: editorial workflow, editor dashboards, assignments, decisions, revision requests, status transitions and audit logs.

## Phase 8 Prompt

Implement Phase 8 only: peer review system, reviewer dashboard, assignments, confidential files, configurable review forms, review recommendations and blind-review rules.

## Phase 9 Prompt

Implement Phase 9 only: KD Proofreading and publishing services, service requests, file handling, staff assignment, status workflow and customer dashboard.

## Phase 10 Prompt

Implement Phase 10 only: versioned API, DOI abstraction, ORCID-ready architecture and integration interfaces. Do not claim verification or registration unless a real provider integration is configured.

## Phase 11 Prompt

Perform production hardening: security review, performance review, database indexes, caching, queues, storage, logging, backups, rate limiting, accessibility, SEO, tests and deployment readiness.

# 32. Acceptance Criteria

A researcher can register and maintain a public academic profile.

A journal manager can create journals, volumes and issues.

An authorized editor can manage submissions.

An author can submit a manuscript through a structured workflow.

A reviewer can review only assigned/confidential manuscripts.

An editor can make workflow decisions.

A published article has structured scholarly metadata.

Confidential files cannot be accessed publicly.

Admin permissions are enforced server-side.

The public website is responsive and SEO-ready.

The architecture can later integrate DOI and ORCID providers.

Automated tests cover critical workflows.

# 33. Final Recommendation

Build Knowledge Dynamics as a real software product, not as a collection of pages. The most important investment is the data model and workflow architecture. A polished homepage can be changed later, but a poorly designed manuscript, article, author and journal data model will create expensive migration problems later.

Start with architecture and database design, then build in phases. Keep DOI, ORCID, scholarly metadata, peer review and publication workflows in mind from the beginning even if integrations are introduced later.